# USER ADOPTION & TRAINING STRATEGY

## Digital Agritech Platform – Limpopo, South Africa

Project: AFAP Digital Agritech Platform & Value Chain Integration
Client: African Fertilizer and Agribusiness Partnership (AFAP)
Document Version: 1.0
Date: [Insert Date]
Status: Draft for Review

## 1. Executive Summary

This User Adoption & Training Strategy defines the approach to driving platform adoption, building user capability, and ensuring sustained engagement across all user segments of the AFAP Digital Agritech Platform.

The strategy recognises that technology alone does not drive adoption—success depends on:

- Trust built through community-based champions

- Relevance demonstrated through immediate value (savings, income, information)

- Simplicity ensured through intuitive design and ongoing support

- Incentives aligned with user motivations

The approach is built around a train-the-trainer model, leveraging Community-Based Agents (CBAs) as the primary engine for farmer adoption, supported by structured training materials, continuous support, and a feedback loop that drives continuous improvement.

## 2. Core Adoption Principles

| Principle | Description | Rationale |
| --- | --- | --- |
| 1. Farmer-Centric | All training and support starts with farmer needs, not technology features | Farmers adopt tools that solve their problems |
| 2. Learn by Doing | Hands-on practice with real transactions, not theory | Adult learners retain 75% through practice vs. 10% through lecture |
| 3. Train the Trainer | CBAs train farmers; farmers train other farmers | Scalable, sustainable, culturally appropriate |
| 4. Immediate Value | Show benefit within first interaction (e.g., advisory tip, order saving) | First experience determines ongoing engagement |
| 5. Continuous Support | On-demand help available via USSD, SMS, and human channels | Reduces frustration and abandonment |
| 6. Measure & Improve | Track adoption metrics; iterate based on feedback | Data-driven refinement of approach |
| 7. Cultural Relevance | Local languages, visual aids, relatable examples | Builds trust and understanding |
| 8. Incentive Alignment | Rewards for adoption (discounts, recognition, access) | Positive reinforcement drives behaviour change |

## 3. Target Audiences & Adoption Profiles

### 3.1 User Segments

| User Segment | Digital Literacy | Motivation | Primary Barrier | Adoption Strategy |
| --- | --- | --- | --- | --- |
| Early Adopter Farmers | Medium-High | Novelty, efficiency, status | Trust in platform | Champion program; advanced training |
| Mainstream Farmers | Low-Medium | Cost savings, income increase | Fear of failure | CBA-led training; peer pressure; incentives |
| Reluctant Farmers | Very Low | Minimal; cautious | Fear of technology | One-on-one CBA support; hand-holding; simple USSD |
| CBAs (Agents) | Medium-High | Professional development | Workload, time | Incentives for registrations; reduced admin |
| Agrodealers | Medium | Revenue increase, efficiency | Integration complexity | Business case; technical support; bulk features |
| Financial Institutions | High | Portfolio growth, risk reduction | Regulatory compliance | Business case; data security; API support |
| AFAP Staff | High | Programme success, reporting | Change from manual processes | Efficiency gains; dashboard demos |

### 3.2 Adoption Funnel

text

┌─────────────────────────────────────────────────────────────┐

│                    ADOPTION FUNNEL                          │

│                                                             │

│   AWARENESS → INTEREST → TRIAL → ADOPTION → ADVOCACY      │

│                                                             │

│   ┌─────────┐  ┌─────────┐  ┌─────────┐  ┌─────────┐      │

│   │  Heard  │→ │ Wants   │→ │  Tries  │→ │ Regular │→     │

│   │  about  │  │  to try │  │  once   │  │  user   │      │

│   │  AFAP   │  │         │  │         │  │         │      │

│   └─────────┘  └─────────┘  └─────────┘  └─────────┘      │

│        ↓            ↓            ↓            ↓           │

│   Outreach    Value Demo   Hand-holding  Incentives       │

│   Marketing   Easy Start   CBA Support   Community        │

│   Word of     First Win    Troubleshoot  Feedback         │

│   Mouth       (advisory,   Errors        Recognition      │

│               order)                     Gamification     │

└─────────────────────────────────────────────────────────────┘

### 3.3 Target Adoption Metrics

| Metric | Year 1 Target | Year 2 Target | Year 3 Target |
| --- | --- | --- | --- |
| Farmers registered | 5,000 | 15,000 | 25,000 |
| Active farmers (≥1 transaction/month) | 60% | 70% | 75% |
| CBAs trained | 50 | 100 | 150 |
| Agrodealers onboarded | 20 | 40 | 75 |
| Farmer satisfaction (survey) | 70% | 80% | 85% |
| USSD unique sessions/month | 10,000 | 30,000 | 50,000 |
| Mobile app downloads | 1,000 | 5,000 | 10,000 |

## 4. Train-the-Trainer Model

### 4.1 Model Overview

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                    TRAIN-THE-TRAINER MODEL                                  │

│                                                                             │

│                         ┌──────────────────┐                               │

│                         │    AFAP PMU     │                               │

│                         │  (Programme      │                               │

│                         │   Management     │                               │

│                         │   Unit)          │                               │

│                         └────────┬─────────┘                               │

│                                  │                                         │

│                                  ▼                                         │

│                         ┌──────────────────┐                               │

│                         │  Master Trainers │                               │

│                         │  (Service        │                               │

│                         │   Provider)      │                               │

│                         └────────┬─────────┘                               │

│                                  │                                         │

│                    ┌─────────────┼─────────────┐                          │

│                    │             │             │                          │

│                    ▼             ▼             ▼                          │

│         ┌────────────────┐ ┌────────────────┐ ┌────────────────┐          │

│         │  CBA Trainers  │ │  Agrodealer    │ │  FI / Partner  │          │

│         │  (Selected by  │ │  Trainers      │ │  Trainers      │          │

│         │   AFAP)        │ │                │ │                │          │

│         └───────┬────────┘ └───────┬────────┘ └────────┬───────┘          │

│                 │                  │                   │                   │

│                 ▼                  ▼                   ▼                   │

│         ┌────────────────┐ ┌────────────────┐ ┌────────────────┐          │

│         │  Champion     │ │  Agrodealer    │ │  FI Staff      │          │

│         │  Farmers      │ │  Staff         │ │  (Operations)  │          │

│         │  (Peer-to-    │ └────────────────┘ └────────────────┘          │

│         │   Peer)       │                                                  │

│         └───────┬────────┘                                                  │

│                 │                                                         │

│                 ▼                                                         │

│         ┌────────────────┐                                                 │

│         │  All Farmers  │                                                 │

│         │  in CBA's     │                                                 │

│         │  Cluster      │                                                 │

│         └────────────────┘                                                 │

└─────────────────────────────────────────────────────────────────────────────┘

### 4.2 Trainer Levels & Responsibilities

| Level | Who | Responsibilities | Ratio |
| --- | --- | --- | --- |
| Master Trainer | Service Provider / AFAP | Train CBAs and agrodealers; develop materials; monitor quality | 1:10 CBAs |
| CBA Trainer | Selected CBAs | Train farmers; conduct group sessions; provide ongoing support | 1:200 farmers |
| Champion Farmer | Experienced farmers | Peer-to-peer support; local troubleshooting | 1:50 farmers |
| Agrodealer Trainer | Agrodealer staff | Train other agrodealers; share best practices | 1:10 agrodealers |

### 4.3 CBA Selection Criteria

| Criterion | Weight | Rationale |
| --- | --- | --- |
| Existing AFAP relationships | High | Trust established; familiarity with farmers |
| Geographic coverage | High | Distributed across Limpopo districts |
| Digital literacy | Medium | Comfortable using mobile app |
| Community respect | High | Farmers trust their recommendations |
| Reliability | High | Consistent attendance and follow-through |
| Language skills | Medium | Multilingual (local languages + English) |

## 5. Training Structure & Curriculum

### 5.1 Training Levels

| Level | Audience | Duration | Format | Certification |
| --- | --- | --- | --- | --- |
| Level 0: Awareness | All farmers | 15-30 min | Village meetings, radio, SMS | None (awareness) |
| Level 1: Basic | New farmers | 60-90 min | Group session (10-15 farmers) | Completion certificate |
| Level 2: Intermediate | Active farmers | 2-3 hours | Workshop + practice | Digital literacy badge |
| Level 3: Advanced | Champion farmers | 1 day | Advanced workshop | Champion status |
| CBA Training | Selected CBAs | 2 days (initial) + refreshers | Residential workshop | Certified CBA Trainer |

### 5.2 Basic Farmer Training Curriculum (Level 1)

Module 1: Introduction (15 min)

- What is AFAP and what does the platform do?

- Benefits for farmers (cheaper inputs, credit, market access)

- Overview of services (USSD, SMS, mobile app)

Module 2: Registration (20 min)

- How to dial *123# on feature phone

- Step-by-step registration walkthrough

- What to do if you have problems

Module 3: Ordering Inputs (20 min)

- How to browse products via USSD

- How to place an order

- How to track order status

Module 4: Advisory & Credit (15 min)

- How to get crop tips and alerts

- How to apply for credit

- Understanding credit score

Module 5: Practice & Questions (10-20 min)

- Hands-on practice with USSD

- Q&A session

- Follow-up plan

### 5.3 CBA Training Curriculum

Day 1: Platform Mastery (Full Day)

| Session | Duration | Content |
| --- | --- | --- |
| Morning 1 | 90 min | Platform overview: How it works end-to-end |
| Morning 2 | 90 min | Farmer registration (hands-on with mobile app) |
| Lunch | 60 min | - |
| Afternoon 1 | 90 min | Ordering & credit processes (practice scenarios) |
| Afternoon 2 | 90 min | Training techniques: How to teach farmers |

Day 2: Training & Support Skills (Full Day)

| Session | Duration | Content |
| --- | --- | --- |
| Morning 1 | 90 min | Troubleshooting common farmer issues |
| Morning 2 | 90 min | Group training facilitation practice |
| Lunch | 60 min | - |
| Afternoon 1 | 90 min | CBAs as part of the feedback loop |
| Afternoon 2 | 90 min | Certification quiz and graduation |

Refresher Modules (Monthly / Quarterly)

| Session | Duration | Content |
| --- | --- | --- |
| Monthly | 60 min | New features; common issues; Q&A |
| Quarterly | 2 hours | Advanced training; champion farmer development |

## 6. Training Materials

### 6.1 Material Library

| Material | Format | Language(s) | Audience |
| --- | --- | --- | --- |
| Pictorial Guide: How to Use USSD | Printed A5 booklet, PDF | English + local languages | Farmers |
| Quick Reference Card | Wallet-sized laminated card | English + local languages | Farmers |
| CBA Training Manual | Printed A4 booklet, PDF | English | CBAs |
| Farmer Training Guide | Printed A4 booklet, PDF | English + local languages | CBAs (for training) |
| Video Tutorials (short) | MP4 (mobile-friendly) | English + local languages | Farmers |
| Audio Guides (SMS/Audio) | MP3 | Local languages | Low-literacy farmers |
| USSD Walkthrough Demos | Interactive simulation | Local languages | Farmers |
| In-App Tutorials | In-app screens | English + local languages | Smartphone users |
| SMS Tip Library | Text messages | English + local languages | All farmers |
| Trainer Facilitation Guide | Printed A4 booklet, PDF | English | CBAs + Master Trainers |

### 6.2 Pictorial Guide Example (Simplified)

Page 1: How to Start

text

┌─────────────────────────────────────────────────────────────┐

│  [Phone Icon] Dial *123#                                   │

│  [Arrow pointing to phone]                                  │

│                                                             │

│  ▶ Press the green call button on your phone               │

│  ▶ Wait for the menu to appear                             │

└─────────────────────────────────────────────────────────────┘

Page 2: How to Register

text

┌─────────────────────────────────────────────────────────────┐

│  [Menu screen mockup]                                       │

│                                                             │

│  ▶ Select option 1 (Register)                              │

│  ▶ Type your name                                          │

│  ▶ Type your village                                       │

│  ▶ Select your crop                                        │

│  ▶ You'll get your ID number!                              │

└─────────────────────────────────────────────────────────────┘

Page 3: How to Order Inputs

text

┌─────────────────────────────────────────────────────────────┐

│  [Menu screen mockup]                                       │

│                                                             │

│  ▶ Select option 3 (Order Inputs)                          │

│  ▶ Choose product category                                 │

│  ▶ Choose product                                          │

│  ▶ Enter quantity                                          │

│  ▶ Confirm order                                           │

│  ▶ Get SMS confirmation!                                  │

└─────────────────────────────────────────────────────────────┘

## 7. Adoption Drivers & Incentives

### 7.1 Farmer Incentives

| Incentive | Description | Target | Timing |
| --- | --- | --- | --- |
| Welcome Bonus | Free advisory tip via SMS upon registration | All new farmers | Immediate |
| First Order Discount | 5% discount on first input order via platform | New farmers | First order |
| Referral Reward | Bonus inputs for referring other farmers | All farmers | Per referral |
| Active User Recognition | "Farmer of the Month" recognition | Most active farmers | Monthly |
| CBA Champion Points | Points for registrations; redeem for inputs | Champion farmers | Ongoing |
| Input Lottery | Chance to win free inputs (quarterly) | All active farmers | Quarterly |

### 7.2 CBA Incentives

| Incentive | Description | Target | Timing |
| --- | --- | --- | --- |
| Registration Bonus | Small cash/token per farmer registered | CBAs | Per registration |
| Activity Commission | Small % of input orders facilitated | CBAs | Per order |
| Performance Bonuses | Quarterly bonus for top-performing CBAs | Top 10% CBAs | Quarterly |
| Recognition | CBA of the Month/Year; certificate | All CBAs | Monthly/Annual |
| Career Path | Pathway to Master Trainer | High-performing CBAs | Ongoing |
| Platform Access | Priority access to new features | All CBAs | Ongoing |

### 7.3 Agrodealer Incentives

| Incentive | Description | Target | Timing |
| --- | --- | --- | --- |
| Reduced Transaction Fees | Lower platform fees for early adopters | Early agrodealers | First 6 months |
| Priority Visibility | Featured in catalog | Top performers | Quarterly |
| Data Analytics | Access to market intelligence reports | Active agrodealers | Monthly |
| Recognition | Agrodealer of the Quarter | Top performers | Quarterly |

## 8. Phased Rollout Plan

### 8.1 Phase 1: Awareness & Initial Training (Months 1–6)

| Activity | Timeline | Owner | Target |
| --- | --- | --- | --- |
| Develop training materials | Month 1-2 | Training Lead | All materials ready |
| Select and train Master Trainers | Month 2-3 | AFAP + Training Lead | 5-10 Master Trainers |
| Select and train CBAs | Month 3-4 | Master Trainers | 50 CBAs trained |
| Farmer awareness campaigns | Month 3-6 | AFAP + CBAs | 5,000 farmers reached |
| Basic farmer training (cohort 1) | Month 4-6 | CBAs | 2,000 farmers trained |
| Early adopter champion program | Month 5-6 | Training Lead | 50 champion farmers |

### 8.2 Phase 2: Scale-Up (Months 7–18)

| Activity | Timeline | Owner | Target |
| --- | --- | --- | --- |
| Expand CBA network | Month 7-12 | AFAP + Training Lead | 100 CBAs trained |
| Regional training hubs | Month 7-10 | Master Trainers | 5 hubs established |
| Basic farmer training (cohort 2) | Month 7-12 | CBAs | 8,000 farmers trained |
| Intermediate training for active farmers | Month 10-15 | CBAs | 3,000 farmers |
| Agrodealer training | Month 12-18 | Master Trainers + Partner | 40 agrodealers |
| Champion farmer network expansion | Month 12-18 | Training Lead | 200 champion farmers |

### 8.3 Phase 3: Sustained Adoption (Months 19–36)

| Activity | Timeline | Owner | Target |
| --- | --- | --- | --- |
| Continuous farmer onboarding | Ongoing | CBAs | 25,000 farmers total |
| Refresher training sessions | Quarterly | CBAs | All active farmers |
| Advanced training for champion farmers | Bi-annual | Master Trainers | 500 champion farmers |
| Community of practice for CBAs | Monthly | Training Lead | All CBAs |
| Adoption monitoring & reporting | Monthly | Training Lead | Continuous |
| Training materials update | Quarterly | Training Lead | Continuous |

## 9. Support Mechanisms

### 9.1 Multi-Channel Support

| Channel | Availability | Response Time | Audience | Purpose |
| --- | --- | --- | --- | --- |
| USSD Help | 24/7 | Immediate | All farmers | Basic troubleshooting |
| SMS Support | 24/7 | < 2 hours | All users | Quick questions |
| CBA Support | Working hours | < 24 hours | Farmers in cluster | In-person assistance |
| Help Desk (Phone) | 8am-6pm (SAST) | < 30 min | All users | Complex issues |
| Email Support | 8am-6pm (SAST) | < 24 hours | Partners, admin | Formal issues |
| In-App Support | 24/7 | < 48 hours | Mobile users | Chat/email tickets |
| WhatsApp Group | 8am-6pm (SAST) | < 2 hours | CBAs | Peer support |

### 9.2 Support Triage Process

text

┌─────────────────────────────────────────────────────────────────────────────┐

│                    SUPPORT TRIAGE PROCESS                                   │

│                                                                             │

│  Step 1: User contacts support via channel                                 │

│                                                                             │

│  Step 2: Categorise issue:                                                │

│     - Simple (FAQ, known issue)                                            │

│     - Medium (requires investigation)                                      │

│     - Complex (requires escalation)                                        │

│                                                                             │

│  Step 3: Route to appropriate level:                                       │

│     - Simple → Tier 1 (CBA/Help Desk)                                     │

│     - Medium → Tier 2 (Support Team)                                      │

│     - Complex → Tier 3 (Technical Team)                                   │

│                                                                             │

│  Step 4: Resolve & close:                                                  │

│     - Provide solution                                                     │

│     - Document for knowledge base                                          │

│     - Follow up (if needed)                                                │

│                                                                             │

│  Step 5: Escalate if unresolved:                                           │

│     - Escalate to next level within 24 hours                              │

│     - Keep user informed                                                  │

└─────────────────────────────────────────────────────────────────────────────┘

### 9.3 Support Resources

| Resource | Description | Update Frequency |
| --- | --- | --- |
| Knowledge Base | Online FAQ, troubleshooting guides | Monthly |
| CBA Support Portal | Dedicated section for CBAs with common scenarios | Monthly |
| WhatsApp CBA Group | Peer support among CBAs | Daily |
| Monthly CBA Webinars | Updates, Q&A, best practices | Monthly |
| SMS Broadcasts | Tips, reminders, urgent alerts | Weekly / As needed |

## 10. Community Engagement

### 10.1 Community Champions Program

| Element | Description |
| --- | --- |
| Purpose | Farmer-led adoption through peer influence |
| Selection | Champion farmers identified by CBAs (active, respected, willing) |
| Training | 1-day advanced training (Level 3) |
| Role | Help other farmers; lead local groups; provide feedback |
| Support | Quarterly check-ins; dedicated WhatsApp group |
| Recognition | Certificate; public recognition; small incentives |

### 10.2 Farmer Groups & Cooperatives

| Element | Description |
| --- | --- |
| Purpose | Collective learning, bulk ordering, social support |
| Structure | Self-forming groups (5-20 farmers) with a CBA or champion lead |
| Activities | Group training sessions; bulk order aggregation; information sharing |
| Benefits | Lower input costs; shared transport; peer accountability |
| Integration | Platform supports group registration; group dashboards |

### 10.3 Village-Level Events

| Event | Frequency | Purpose |
| --- | --- | --- |
| Platform Demo Days | Quarterly | Show platform features to new farmers |
| Village Information Sessions | Monthly | Updates on prices, weather, advisory |
| Farmer Field Days | Annually | Demo plots; harvest celebrations; platform promotion |
| CBA Appreciation Events | Bi-annual | Recognition; feedback; community building |

## 11. Communication Strategy

### 11.1 Communication Channels

| Channel | Frequency | Audience | Content |
| --- | --- | --- | --- |
| SMS Broadcasts | Weekly | All farmers | Tips, alerts, reminders |
| USSD Announcements | Weekly | All farmers | New features; promotions |
| Newsletter | Monthly | Partners, stakeholders | Programme updates, success stories |
| Radio | Monthly | Farmers | Platform awareness; advisory tips |
| Social Media | Weekly | Partners, youth, urban | Programme visibility |
| Village Meetings | Monthly | Farmers | In-person engagement |

### 11.2 Sample Communication Calendar

| Week | Monday | Wednesday | Friday |
| --- | --- | --- | --- |
| Week 1 | SMS: "Weather forecast" | SMS: "Crop tip" | SMS: "Reminder to check credit" |
| Week 2 | SMS: "Market prices" | SMS: "Pest alert" | SMS: "Order reminder" |
| Week 3 | SMS: "New feature" | SMS: "Farmer spotlight" | SMS: "Weekend tip" |
| Week 4 | SMS: "Payment reminder" | SMS: "Event notification" | SMS: "Feedback request" |

## 12. Monitoring & Evaluation of Adoption

### 12.1 Adoption Metrics

| Metric | Definition | Data Source | Target |
| --- | --- | --- | --- |
| Registration Rate | % of farmers who complete registration | Database | 90% completion |
| Activation Rate | % who complete first transaction within 7 days | Platform analytics | 70% |
| Retention Rate | % active month-to-month | Platform analytics | 80% |
| Satisfaction Score | NPS / satisfaction survey | Survey | ≥ 70% |
| CBA Activity | # registrations/orders per CBA/month | Platform analytics | ≥ 50 farmers/CBA |
| Support Tickets | # of tickets opened / resolved | Ticketing system | < 5% users |

### 12.2 Feedback Loops

| Loop | Input | Process | Output |
| --- | --- | --- | --- |
| User Surveys | Farmer satisfaction, issues | Monthly surveys (SMS/USSD) | Action plan for improvements |
| CBA Feedback | Field insights, common issues | Monthly CBA meetings | Training updates; feature requests |
| Platform Analytics | User behaviour, drop-off points | Real-time dashboard | UX improvements; targeted training |
| Support Tickets | Common problems, FAQs | Weekly ticket review | Knowledge base updates; bug fixes |

### 12.3 Quarterly Adoption Review

| Review Item | Owner | Output |
| --- | --- | --- |
| Registration and activation metrics | Training Lead | Report to AFAP |
| Feedback from CBAs and farmers | Training Lead | Actionable insights |
| Training effectiveness | Training Lead | Curriculum updates |
| Adoption challenges and successes | Training Lead + AFAP | Strategy refinements |

## 13. Risk Management (Adoption & Training)

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| CBA turnover | Medium | High | Cross-training; backup CBAs; champion farmer network |
| Low farmer trust | High | High | Community champions; AFAP branding; visible benefits |
| Poor network coverage | High | High | Offline-first app; USSD/SMS fallback; training on offline scenarios |
| Low literacy | High | High | Visual materials; audio guides; CBA hand-holding; voice input |
| Seasonal low usage | High | Medium | Off-season engagement: planning, advisory, credit |
| Competing platforms | Medium | Medium | Differentiation; AFAP network; integrated value |
| Language barriers | Medium | High | Local language materials; multilingual CBAs; voice support |
| Limited phone access | Medium | Medium | Shared phones; community phones; CBA registration |

## 14. Budget Estimate (Training & Adoption)

| Item | Year 1 | Year 2 | Year 3 | Total |
| --- | --- | --- | --- | --- |
| Training Materials Development | R50,000 | R20,000 | R10,000 | R80,000 |
| Printing (guides, cards, posters) | R30,000 | R20,000 | R15,000 | R65,000 |
| CBA Training Workshops | R100,000 | R80,000 | R50,000 | R230,000 |
| CBA Incentives | R120,000 | R150,000 | R180,000 | R450,000 |
| Master Trainer Costs | R60,000 | R40,000 | R20,000 | R120,000 |
| Communication (SMS, radio) | R40,000 | R50,000 | R60,000 | R150,000 |
| Community Events | R30,000 | R40,000 | R40,000 | R110,000 |
| Support Helpdesk | R60,000 | R60,000 | R60,000 | R180,000 |
| Monitoring & Evaluation | R30,000 | R30,000 | R30,000 | R90,000 |
| Contingency (10%) | R52,000 | R49,000 | R46,500 | R147,500 |
| TOTAL | R572,000 | R539,000 | R511,500 | R1,622,500 |

## 15. Timeline: Training & Adoption Activities

| Activity | Q1 | Q2 | Q3 | Q4 | Q5 | Q6 | Q7 | Q8 | Q9 | Q10 | Q11 | Q12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Materials development | ████ | ████ |  |  |  |  |  |  |  |  |  |  |
| Master Trainer training | ████ |  |  |  |  |  |  |  |  |  |  |  |
| CBA training - Wave 1 |  | ████ | ████ |  |  |  |  |  |  |  |  |  |
| CBA training - Wave 2 |  |  |  | ████ | ████ |  |  |  |  |  |  |  |
| CBA training - Wave 3 |  |  |  |  |  | ████ | ████ |  |  |  |  |  |
| Farmers trained - Wave 1 |  |  | ████ | ████ | ████ |  |  |  |  |  |  |  |
| Farmers trained - Wave 2 |  |  |  |  | ████ | ████ | ████ | ████ |  |  |  |  |
| Farmers trained - Wave 3 |  |  |  |  |  |  |  | ████ | ████ | ████ | ████ | ████ |
| Champion program |  |  | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ |
| Quarterly reviews |  | ████ |  | ████ |  | ████ |  | ████ |  | ████ |  | ████ |
| Continuous support | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ | ████ |

## 16. Appendices

### A. Training Session Template

| Session Element | Duration | Content | Materials |
| --- | --- | --- | --- |
| Welcome & Introduction | 5 min | Facilitator intro; session overview | Flipchart |
| What is AFAP? | 5 min | Programme overview; benefits | Poster |
| Platform Demonstration | 15 min | Live demo of USSD/mobile app | Phone/projector |
| Hands-on Practice | 20 min | Farmers practice registration/order | Phones |
| Q&A | 10 min | Clarify questions | - |
| Action Plan | 5 min | Next steps; follow-up | Handout |

### B. Farmer Training Feedback Form

| Question | Response Options |
| --- | --- |
| Did you find the training useful? | Very / Somewhat / Not at all |
| What was most useful? | [Open text] |
| What was least clear? | [Open text] |
| Do you feel confident using the platform? | Yes / Somewhat / No |
| What support do you need? | [Open text] |
| Suggestions for improvement | [Open text] |

### C. CBA Onboarding Checklist

- Completed 2-day CBA Training

- Passed certification quiz (≥ 80%)

- Received Training Manual

- Received Farmer Quick Reference Cards (x50)

- Received Pictorial Guides (x50)

- Downloaded mobile app

- Registered on platform

- Verified role: CBA (permissions set)

- Assigned farmer cluster (min 200 farmers)

- Introduced to AFAP programme coordinator

- Joined CBA WhatsApp group

- Scheduled first farmer training session

## 17. Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | [Date] | Kabelo | Initial draft |